Project Design Phase

Planning Logic

| Date | 30 September 2026 |
| --- | --- |
| Team ID / Project ID | SWTID-2026-3160 |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |

Planning Definitions:

A Sprint is a fixed period or duration in which the team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete, using Fibonacci-style values.

1 – Very Easy task

2 – Normal task

3 – Moderate task

5 – Difficult task

Sprint 1

| Epic | Story / Sub-task | Story ID | Story Point |
| --- | --- | --- | --- |
| User & Role Management (Epic 1) | Create EEE User | USN1 | 2 |
| User & Role Management (Epic 1) | Create custom roles bb1, bb2, bb3 and bb4 | USN2 | 3 |
| User & Role Management (Epic 1) | Assign roles to the EEE User | USN3 | 2 |
| Institution Details Table (Epic 2) | Create u_institution_details table | USN4 | 3 |
| Institution Details Table (Epic 2) | Create required fields and sample records | USN5 | 3 |

Total Story Points in Sprint 1 = 2 + 3 + 2 + 3 + 3 = 13

Sprint 2

| Epic | Story / Sub-task | Story ID | Story Point |
| --- | --- | --- | --- |
| READ ACL (Epic 3) | Create script-controlled READ ACL for u_institution_details | USN6 | 5 |
| CREATE ACL (Epic 4) | Create CREATE ACL using bb2 role | USN7 | 2 |
| WRITE ACL (Epic 5) | Create WRITE ACL using bb3 role | USN8 | 2 |
| DELETE ACL (Epic 6) | Create DELETE ACL using bb4 role | USN9 | 2 |
| Testing & Verification (Epic 7) | Impersonate users and verify READ, CREATE, WRITE and DELETE permissions | USN10 | 5 |

Total Story Points in Sprint 2 = 5 + 2 + 2 + 2 + 5 = 16

Total Story Points

Sprint 1 = 13

Sprint 2 = 16

Total Story Points = 13 + 16 = 29

Number of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 29 / 2 = 14.5 Story Points per Sprint

Planning Note:

The story-point allocation is a project-specific planning estimate for the ServiceNow Script-Controlled ACL project and follows the Sprint, Epic, Story and Story Point structure used in the uploaded planning-logic source.